Procurement Management Portal

ABC Tech.

# Project Details:

## Project ID:

ABC/PMP/PRJ/2025

## Version:

1.0

## Document No.:

ABC/PMP/PRJ/2025/1.0

## Date:

01/01/2025

## Author:

Frodo Baggins

## Version:

| Date | Version No. | Author | Reviewed By | Approved By | Description | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 01/01/2025 | 1.0 | Frodo Baggins | PM | SME | Initial Draft | Draft |

# Table of Contents

Project Details:	1

Project ID:	1

Version:	1

Document No.:	1

Date:	1

Author:	1

Version:	1

Table of Contents	2

Executive Summary	4

Project Description	4

Business Context	5

1.	Background Information	5

1.1.	Trigger Events / Conditions Leading to Initiation / Business Drivers	5

1.2.	Problem Areas	5

1.3.	Current Challenges / Pain Points	5

2.	Business Goals	5

3.	Business Objectives	6

4.	Business Value	6

Stakeholder Analysis	7

Stakeholder List, Roles & Approval Matrix	7

RACI Matrix	7

User Roles	8

Scope of Work	9

In-Scope	9

Out-of-Scope	9

Business Process	10

Current Process (AS-IS)	10

Future Process (TO-BE)	11

Business Rules	12

Requirements	13

Business Requirements	13

Functional Requirements	13

Non-Functional Requirements	15

Requirements Traceability Matrix (RTM) (if applicable)	16

Testing & Acceptance Criteria (optional)	16

Assumptions	18

Constraints	18

Limitations (Optional)	18

Risks	19

Dependencies	19

Change Control Process (Optional)	20

Training & Support Requirements (Optional)	20

Training Plan	20

Training Materials	21

Data Migration & Integration Requirements (If applicable)	21

Data Migration	21

System Integration	22

Timeline / Milestones (Optional)	22

Appendices	24

Supporting Diagrams	24

Sample Forms or Templates	24

Additional Data	24

Glossary of Terms	24

# Executive Summary

The Procurement Management Portal (PMP) for ABC Tech is designed to replace the current email-driven procurement process with a digital solution that ensures seamless request handling, multi-level approvals, and vendor coordination.

This transformation will reduce turnaround time, increase visibility for all stakeholders, and establish a single source of truth for hardware procurement activities.

# Project Description

Currently, hardware procurement at ABC Tech is managed through manual email communication, involving multiple layers of approval and coordination between employees, managers, purchase teams, vendors, warehouse, and accounts. This process often leads to delays, missed requests, and lack of transparency. The new portal will automate and centralize the workflow, enabling end-to-end tracking, streamlined approvals, and improved communication among all stakeholders.

# Business Context

## Background Information

### Trigger Events / Conditions Leading to Initiation / Business Drivers

Multiple complaints by employees regarding delays in approval.

Instances of missed requests observed due to operational overload or system gaps.

Lack of tracking & status updates in many instances led to procurement / payment related inefficiencies.

### Problem Areas

Many requests tent to take longer than expected to get approved leading to productivity loss and sometimes leading to missed deadlines/client escalations.

No clear status tracking available leading to lack of transparency and manual tracking efforts leading to loss in efficiency and productivity of the employees, delays in order procurements & fulfilments.

### Current Challenges / Pain Points

Team Leads and Managers face increased operational overhead due to the lack of a central portal for managing requests.

Employees have no reliable way to check the status of their hardware requests, leading to frustration and repeated follow-ups.

Audit compliance is compromised due to missing or pending requests which cannot be automatically tracked.

Accounts Team and Vendors experience delays in receiving POs and payment processing, further impacting fulfilment timelines.

## Business Goals

Digitally transform the procurement process to improve efficiency, compliance, transparency & user experience.

Reduce friction/delays in order placement and approval.

Make approval process streamlined and transparent.

Enable better tracking of hardware requests and fulfilments.

Enable end-to-end tracking of the orders from employee-TL-Manager-Warehouse-Vendor-Purchase-Accounts.

## Business Objectives

Replace the current email-based system with the portal within 6 months.

Reduce average approval time for hardware requests by 50%

Achieve zero missed requests due to process gaps.

## Business Value

The portal will digitize and automate procurement process which will reduce the manual errors and administrative overhead.

It will eliminate missed requests and improve transparency.

It will provide real-time status visibility to all stakeholders.

Improved process transparency and auditability will support compliance and faster issue resolution.

The organization will benefit from faster procurement cycles, better vendor management, and data-driven decision-making.

# Stakeholder Analysis

## Stakeholder List, Roles & Approval Matrix

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Dr. Voldemort | Director, ABC Tech |  |  |
| Business Owner | Hermione Granger | Manager, IT Operations |  |  |
| SME | Ron Weasley | Team Lead |  |  |
| SME | Draco Malfoy | Team Lead |  |  |
| SME | Sirius Black | Head of Purchase |  |  |
| SME | Hagrid | Head of Warehouse |  |  |
| SME | McGonagall | Head of Accounts |  |  |
| Project Manager | Aragorn | Project Manager |  |  |
| Product Owner | Gandalf | Product Owner |  |  |
| System Architect | Bilbo | System Architect |  |  |
| Team Lead | Elrond | Lead |  |  |
| Business Analyst | Frodo Baggins | Business Analyst |  |  |
| Quality Lead | Legolas | QA |  |  |

## RACI Matrix

| R | Responsible | Responsible for creating this document. |
| --- | --- | --- |
| A | Accountable | Accountable for accuracy of this document |
| C | Consulted | Provides input. |
| I | Informed | Must be informed of any changes. |

| Activity | PM | BA | Dev | DBA | TL | Sy. Arch. | QA / Tester | Client / SME |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BRD |  | RA |  |  |  |  |  | * |
| Coding |  |  | R |  |  | A |  |  |
| Database |  |  |  | RA |  |  |  |  |
| System Architecture |  |  |  |  |  | RA |  | C |
| Testing | C | C |  |  | R |  | RA | I |
| UAT | C | C |  |  |  |  | C | RA / * |
| Deployment | RA |  | R | C | R | C | I | I |
| Training |  | RA |  |  |  |  | C | C |

## User Roles

| Role | Description | Key Permissions / Actions |
| --- | --- | --- |
| Employee | Requests hardware | Create/view requests, track status |
| Lead | Approves requests ≤ Rs. 5000 | Approve/reject, escalate higher-value requests |
| Manager | Approves requests > Rs. 5000 | Approve/reject, oversee process |
| Purchaser | Manages procurement process | Issue RFQs, select vendors, create/send POs |
| Warehouse Team | Handles receipt and inspection of goods | Accept/reject goods, update inventory, create GRN |
| Accounts Team | Manages payments | Receive invoices, perform 3-way match, process payment |
| Vendor | Supplies goods and invoices | Respond to RFQs, deliver goods, send invoices |

# Scope of Work

## In-Scope

| Role | Portal Features / Scope | Remarks / Process Steps |
| --- | --- | --- |
| Employee | Raise new hardware request View/modify/delete own requests Receive notifications on request status | Can track request through portal; initiates process |
| Lead | Approve/reject requests below Rs. 5000 View/modify/delete own requests Raise requests Receive notifications on approvals/rejections | Approves within authorized budget |
| Manager | Approve/reject requests > Rs. 5000 View/modify/delete own requests Raise requests Receive notifications on approvals/rejections | Handles escalated/high-value requests |
| Purchaser | View approved requests Generate/send RFQs to vendors Receive/compare quotations Select vendor & Raise PO send PO to vendor Receive notifications on RFQ/PO status | Automates vendor communication and PO process |
| Warehouse Team | View incoming goods Inspect/accept/reject goods Prepare goods Receipt Note (GRN) Receive notifications on goods Receipt | Updates inventory and triggers next steps |
| Accountant | View POs, GRNs, invoices Perform 3way matching Approve/process payments Receive notifications on payment status | Ensures compliance and payment accuracy |
| All Users | Register/login/forgot password Access role-based dashboard Participate in training/demo sessions | General portal access features |

## Out-of-Scope

Vendor Management.

Interface with existing Accounting Software.

Migration & Validation of data & requests in the current system before go-live date.

# Business Process

## Current Process (AS-IS)

## Future Process (TO-BE)

# Business Rules

| Rule ID | Description |
| --- | --- |
| BR-01 | Team Lead can approve requests up to ₹5000 only |
| BR-02 | Requests exceeding ₹5000 must be approved by the Manager |
| BR-03 | A request must be approved before being processed further |
| BR-04 | If inventory is available, the Warehouse must fulfil before routing to Purchase |
| BR-05 | A valid PO must be generated before goods can be ordered from the vendor |
| BR-06 | All goods received must pass quantity and quality checks before GRN is created |
| BR-07 | GRN, Invoice, and PO must match before payment is approved (3-way match) |
| BR-08 | Any rejected item must be either returned or replaced before proceeding |

# Requirements

## Business Requirements

| Requirement ID | Requirement |
| --- | --- |
| BR01 | Digitize & automate manual email-based hardware procurement process. |
| BR02 | Reduce average approval time. |
| BR03 | Reduce friction/delays in order placements and approvals. |
| BR04 | Make approval process streamlined and transparent. |
| BR05 | Enable end-to-end tracking & status updates of all hardware requests and fulfilments. |
| BR06 | Make the procurement process user friendly. |
| BR07 | Ensure audit & compliance needs are met. |
| BR08 | Provide role-based access and actions for all stakeholders . |

## Functional Requirements

| Requirement ID | Feature | Requirement |
| --- | --- | --- |
| All Employees |  |  |
| FR01 | Registration | Ability to register as a new user |
| FR02 | Login | Ability to login & log out |
| FR03 | Password Reset | Ability to reset password |
| FR04 | Dashboard | Ability to view dashboard |
| FR05 | Generate Requests | Ability to generate a new hardware procurement request |
| FR06 | View / Modify / Delete Requests | Ability View / Modify / Delete own requests |
| Lead & Manager |  |  |
| FR07 | Approval | Ability to view requests |
| FR08 | Approval | Ability to approve requests |
| Warehouse Team |  |  |
| FR09 | Close Request | Ability to close a request on successful completion |
| FR10 | Route to Purchase | Ability to rout the request to purchase team (when requested item is not available in the warehouse) |
| FR11 | Check Inventory | Ability to check availability of the hardware requested. |
| FR12 | Receive Goods |  |
| FR13 | Quantity Received | Ability to mark goods received in full or partially |
| FR14 | Prepare GRN | Ability to generate a Goods Received Note (GRN) |
| FR15 | Inspection of Goods | Ability to flag goods incorrect or damaged |
| FR16 | Forward GRN | Ability for route GRN to Accounts Team |
| Purchase Team |  |  |
| FR17 | Receive Request | Ability to view request forwarded by the warehouse team |
| FR18 | Issue RFQ | Ability to create RFQ & send it to vendors |
| FR19 | Quote Received | Ability to add received quotes to the system |
| FR20 | Create PO | Ability to create a Purchase Order & send it to the selected vendor |
| Accounts Team |  |  |
| FR21 | Receive Invoice | Receive invoice from Vendor |
| FR22 | Receive GRN | Receive GRN from Warehouse |
| FR23 | Receive PO | Receive PO from Purchase |
| FR24 | 3 Way Matching | Ability to compare PO, Invoice & GRN |
| FR25 | Payment Status Update | Ability to push payment status update like Successful, On-Hold, Failed etc. |

## Non-Functional Requirements

| Requirement ID | Feature | Requirement |
| --- | --- | --- |
| NFR01 | System Uptime | System uptime of at least 99% during business hours |
| NFR02 | Concurrent users | Support for at least 700 concurrent users. |
| NFR03 | Audit Compliance | Log all transactions |
| NFR04 | Data Migration & Validation | Data migration from existing email-based system must be accurate and validated before go-live. |
| NFR05 | UI / UX | The portal should be responsive and accessible via desktop & mobile web browsers. |
| NFR06 | UI / UX | Portal interface should be intuitive and user-friendly, requiring minimal training for end-users. |

## Requirements Traceability Matrix (RTM) (if applicable)

| BR ID | Business Requirement | Functional Req. | Non-Functional Req. | User Stories | Status |
| --- | --- | --- | --- | --- | --- |
| BR01 | Digitize & automate manual email-based hardware procurement process | FR01–FR06, FR17–FR20 | NFR01, NFR04, NFR05 | TBD | Draft |
| BR02 | Reduce average approval time | FR07, FR08 | NFR01 | TBD | Draft |
| BR03 | Reduce friction/delays in order placement and approval | FR05–FR08, FR10, FR17 | NFR01, NFR02 | TBD | Draft |
| BR04 | Make approval process streamlined and transparent | FR04, FR07, FR08 | NFR01, NFR03 | TBD | Draft |
| BR05 | Enable end-to-end tracking & status updates | FR04, FR09, FR10, FR13, FR14, FR16, FR23 | NFR01, NFR03 | TBD | Draft |
| BR06 | Make the procurement process user-friendly | FR01–FR06 | NFR05, NFR06 | TBD | Draft |
| BR07 | Ensure audit & compliance needs are met | FR04, FR13, FR14, FR24 | NFR03 | TBD | Draft |
| BR08 | Provide role-based access and actions for all stakeholders | All FRs grouped by role | NFR02, NFR05 | TBD | Draft |

## Testing & Acceptance Criteria (optional)

Few sample ACs for example!

| FR ID | Description | Acceptance Criteria |
| --- | --- | --- |
| FR-02 | Submit hardware request | All fields are mandatory Request ID is autogenerated Confirmation message appears |
| FR-04 | Cost-based routing | ≤ ₹5000 → Lead > ₹5000 → Manager Notification sent to approver |
| FR-06 | Warehouse checks inventory | Inventory quantity auto-displayed “Item Not Available” routes to Purchase |
| FR-10 | 3-Way Match | GRN, PO, Invoice must exist and match before marking “Ready for Payment” |
| FR-11 | Request Tracking | Status is visible at every stage to the employee Final status is “Fulfilled” or “Rejected” |

# Assumptions

All stakeholders will cooperate and provide timely data & approvals when necessary.

There will be no major changes in procurement policy during the project

All employees will access the system through a modern web browser.

All users have basic digital literacy and can use a web portal.

The approval hierarchy (Lead vs. Manager) is pre-defined and accurate.

Pending requests will be migrated by respective departments before go-live.

Necessary stakeholders (Leads, Warehouse, Accounts) will be available for UAT.

# Constraints

| Constraint ID | Description | Source |
| --- | --- | --- |
| C-01 | Must be delivered in 6 months | Project Timeline |
| C-02 | Web portal only (no mobile app) | IT Policy |
| C-03 | Only hardware items in scope | Business Agreement |
| C-04 | No system integration in Phase 1 | Technical Limitation |
| C-05 | No additional hardware or cloud infrastructure budget allowed | Budget |

# Limitations (Optional)

Limited availability of several key SMEs/Stakeholders is anticipated based on their current workloads.

Some manual processes may persist during transition.

Automated analytics dashboards or KPI reporting are not included in this phase.

Several key SMEs (e.g., from Purchase and Accounts) have limited availability for continuous feedback.

The system will not support mobile access in this release; portal access will be available only through desktop browsers.

# Risks

| Risk ID | Description | Impact | Likelihood | Mitigation / Response |
| --- | --- | --- | --- | --- |
| R-01 | Delay in requirement reviews and sign-offs from SMEs | High | High | Pre-schedule review sessions; escalate delays via PM; involve backups |
| R-02 | Resistance to adoption of the new portal from end users | High | Medium | Conduct early training, live demos, and nominate “change champions” from each department |
| R-03 | Incomplete or inaccurate migration of pending hardware requests to the new system | Medium | High | Assign each department responsibility for verifying and cleaning its request backlog before go-live |
| R-04 | Unplanned changes in the approval hierarchy or escalation matrix during the project | Medium | Low | Freeze approval workflow design before development; allow post-go-live configuration changes only |
| R-05 | Delay in user training completion before go-live | High | Medium | Schedule training at least 2 weeks before rollout; track attendance and engagement |
| R-06 | Limited availability of key stakeholders due to workload or other projects | Medium | Medium | Get stakeholder commitment documented early; use status reports and reminders to maintain engagement |
| R-07 | Browser or technical compatibility issues during rollout | Low | Medium | Restrict supported browsers to latest Chrome/Edge/Firefox; test thoroughly across OS and screen sizes |

# Dependencies

| Depen-dency ID | Description | Owner / Team | Required By | Risk If Not Met |
| --- | --- | --- | --- | --- |
| D-01 | Clean vendor master data and item catalogue | Purchase Team | Before UAT | RFQ/PO generation will be blocked |
| D-02 | Inventory stock details loaded into system | Warehouse Team | Before UAT | Test cases will fail; partial process simulation only |
| D-03 | Pending requests migrated from email system | Department Admins | Before go-live | Go-live won’t reflect real-state demand |
| D-04 | Training calendar and trainers confirmed | Training Coordinator / IT | 2 weeks before go-live | Users may reject or misuse portal |
| D-05 | Stakeholder availability for UAT | All SME Departments | During UAT window | UAT delays and insufficient feedback |
| D-06 | Hosting & server configuration | IT Infrastructure Team | Before system deployment | Cannot deploy/test portal environment |

# Change Control Process (Optional)

Sample data

| Change ID | Description | Submitted By | Impact Summary | Status | Approved By | Date |
| --- | --- | --- | --- | --- | --- | --- |
| CR-01 | Add dropdown for “Urgency Level” in request form | IT Ops | UI change; dev time: 2 hours; no DB impact | Approved | PM, PO | 04-Jul-2025 |
| CR-02 | Include “Software procurement” in scope | Business | High impact; expands scope; delays by 2 weeks | Rejected | Sponsor | 08-Jul-2025 |

# Training & Support Requirements (Optional)

## Training Plan

Target Users:
Employees, Team Leads, Managers, Warehouse Team, Purchase Department, and Accounts Team.

Mode of Delivery:

- Live virtual demos

- In-person walkthroughs (as needed)

- Step-by-step user manuals and quick reference guides (QRGs)

Schedule:
Training sessions will be conducted at least 1–2 weeks prior to go-live. Department-specific training calendars will be shared and coordinated via internal communication.

Training Topics (Role-Based):

- How to raise and track hardware requests (Employees)

- Approval workflows and limits (Leads & Managers)

- Inventory checks, GRN preparation (Warehouse)

- RFQ & PO generation process (Purchase)

- Invoicing, 3-way matching, and marking payment status (Accounts)

Language & Format:
All training content will be provided in English, with annotated screenshots and examples based on real-world scenarios.

Trainers:
Internal IT team, BA, and SME representatives from each department.

## Training Materials

The following materials will be created and distributed:

| Material | Format | Description |
| --- | --- | --- |
| User Manuals | PDF | Step-by-step instructions for each role |
| Quick Reference Guides (QRGs) | 1-pager PDFs | Role-based visual cheat sheets |
| FAQs | PDF or Portal page | Common queries, troubleshooting tips |

All resources will be hosted on the company’s internal knowledge portal for easy access.

# Data Migration & Integration Requirements (If applicable)

## Data Migration

Current State:

The existing hardware request data is stored in email threads, spreadsheets, and manual logs across various departments (IT, Warehouse, Purchase, Accounts).

Scope of Migration:

Only open or pending requests at the time of go-live will be migrated to the new portal.

Closed or fulfilled requests (historical data) not in scope.

Migration Responsibility:

Each department (Team Leads, Warehouse, Purchase, Accounts) will be responsible for validating and uploading its relevant data using a standard template provided by the BA/IT team.

Data Elements to Be Migrated:

| Data Type | Fields |
| --- | --- |
| Hardware Requests | Requestor Generated By, Item(s) Requested, Quantity Requested, Request Date, Justification |
| Approval Info | Approver (Lead/Manager), Approval Status, Comments |
| Inventory Info | Item Code, Quantity Available |
| PO/Invoice Info | Vendor Name, PO Number, Invoice Number (if applicable), Amount |

Validation Requirements:

- All records must be validated and cleaned before upload.

- Incomplete requests to be flagged and excluded.

## System Integration

Overview

The Procurement Management Portal (PMP) will require integration with ABC Tech’s existing systems to enable seamless data flow, reduce manual effort, and improve operational efficiency. The primary integration will be with TallyPrime, which is currently used by the Warehouse, Purchase, and Accounts teams.

Scope:

- The Procurement Management Portal (PMP) must integrate with the organization's existing ERP software (TallyPrime) to enable real-time or near-real-time syncing of procurement data such as POs, GRNs, invoices, and payment status.

- All integration points must be robust, auditable, and handle exceptions gracefully.

- Any delays or failures in syncing should trigger appropriate system alerts and notifications to relevant stakeholders.”

Integration Touchpoints

| Process Step | PMP Action | Tally Integration Action |
| --- | --- | --- |
| PO Generation | PO created and approved | Push PO data to Tally (via API/export) |
| GRN Submission | GRN submitted after goods receipt | Sync GRN and stock update in Tally |
| Invoice Receipt | Invoice uploaded by Vendor | Record invoice details in Tally |
| 3-Way Matching | Match PO, GRN & Invoice | Verified data pushed to Tally for audit |
| Payment Status Update | Mark payment as “Completed” in PMP | Update vendor ledger/payment status in Tally |

# Appendices

## Supporting Diagrams

| Diagram Name | Description | File Name |
| --- | --- | --- |
| AS-IS Process Flow | Current manual procurement process (email-based) | TBD |
| TO-BE Process Flow (Swimlane) | Future digital process across stakeholder swimlanes | TBD |
| UML Use Case Diagram | Actors interacting with key system features | TBD |

## Sample Forms or Templates

| Document Type | Purpose | File Name |
| --- | --- | --- |
| Hardware Request Form | Employee hardware requisition sample | TBD |
| Data Migration Template | Standard format for pending request upload | TBD |
| Risk Register | Lists project risks and mitigation strategies | N/A |
| Change Request Form | Used to submit change requests post-sign-off | TBD |

## Additional Data

Not Applicable.

# Glossary of Terms

| Term / Acronym | Full Form / Meaning |
| --- | --- |
| PMP | Procurement Management Portal – the proposed system to manage hardware procurement |
| BRD | Business Requirements Document – this document outlining business needs and expectations |
| FRD | Functional Requirements Document – detailed breakdown of features and system behaviour |
| SRS | Software Requirements Specification – system-level technical specification (if applicable) |
| RFQ | Request for Quotation – document sent to vendors requesting a price quote |
| PO | Purchase Order – document confirming order of goods from vendor |
| GRN | Goods Received Note – record created upon receiving and inspecting delivered items |
| UAT | User Acceptance Testing – final validation by end users before go-live |
| 3-Way Match | Process of matching PO, GRN, and Invoice before approving payment |
| SME | Subject Matter Expert – domain expert responsible for inputs/validation |
| BA | Business Analyst – responsible for requirements gathering and documentation |
| IT | Information Technology – the department responsible for system infrastructure and support |
| Hypercare | A short-term post-go-live support phase with heightened monitoring and assistance |
| MVP | Minimum Viable Product – the smallest usable version of a product delivered in Phase 1 |
| QRG | Quick Reference Guide – short 1-pager training material or job aid |
| BPMN | Business Process Model and Notation – standard visual language for modelling workflows |
| AS-IS Process | The current/manual business process before implementing the new system |
| TO-BE Process | The redesigned, future process enabled by the new system |
| AC | Acceptance Criteria – the conditions a feature must meet to be accepted as complete |
| CR | Change Request – a formal request to change scope, requirements, or deliverables |